PROJECT AURORA

Detailed Development Plan

Pages, Features, Requirements & Phase-wise Build Plan

Engineering Working Document

July 2026

# 1. Purpose & How to Use This Document

This document is the working build checklist for Project Aurora. It breaks the product down into every screen, every feature, and every requirement, then sequences all of it into phases with checkboxes so nothing gets missed or forgotten during development.

- Section 2: Full inventory of every page/screen across web, desktop, and mobile.

- Section 3: Functional requirements, module by module.

- Section 4: Non-functional requirements (performance, security, reliability).

- Section 5: Data model — the core entities the system is built around.

- Section 6: API endpoint inventory.

- Section 7: The phase-wise staged implementation plan — the actual build checklist, in build order.

- Section 8: Testing, QA, and launch checklists.

Recommended use: treat Section 7 as a living checklist — literally tick items off as they're built. Sections 2–6 are the reference spec each phase's tasks are derived from.

# 2. Full Page & Screen Inventory

## 2.1 Web Application

| # | Page / Screen | Purpose | Key elements |
| --- | --- | --- | --- |
| 1 | Login | Authenticate existing invited users | Email/username, password, MFA code, “forgot password” |
| 2 | Accept Invite / Set Password | Onboard a newly invited user | Invite token validation, set password, set MFA |
| 3 | My Drive (Home) | Primary file browser for personal storage | Folder tree, grid/list toggle, upload button, breadcrumb nav |
| 4 | Shared with Me | Files/folders others have shared with the user | Sender, permission level, date shared |
| 5 | Team / Group Folders | Shared project storage separate from personal drive | Group selector, same browser UI scoped to group |
| 6 | Recent | Recently accessed/modified files | Flat chronological list across all locations |
| 7 | Starred / Favorites | User-pinned files and folders | Flat list, unstar action |
| 8 | Search Results | Filename (and later content) search | Filters: type, owner, date modified, location |
| 9 | Trash | Recently deleted items pending permanent removal | Restore action, permanent delete, days-remaining indicator |
| 10 | File Preview / Detail Panel | View a file without downloading, see its metadata | Image/video/PDF/doc preview, info tab, activity tab |
| 11 | Version History | View and restore previous versions of a file | Timestamped version list, preview per version, restore button |
| 12 | Share Dialog | Configure sharing for a file or folder | User/group picker, permission level, public link toggle, expiry, password |
| 13 | Public Share Link Landing Page | External, unauthenticated view of a shared item | Preview/download only, optional password prompt, branded minimal UI |
| 14 | Upload/Transfer Queue | Track in-progress uploads/downloads | Progress bars, pause/cancel, error retry |
| 15 | Account Settings | Manage the user's own account | Profile info, password change, MFA setup, connected devices, storage usage |
| 16 | Admin Dashboard | Team-wide oversight (admin-only) | User list, storage usage per user, group management |
| 17 | Audit Log | Searchable history of access/share/delete events (admin-only) | Filter by user, action type, date range |
| 18 | Error / Empty States | 404, 403, storage-full, offline | Clear messaging, recovery action where possible |

## 2.2 Desktop Application (Windows / macOS / Linux)

| # | Screen / Component | Purpose |
| --- | --- | --- |
| 1 | Login window | Authenticate the desktop client on first run |
| 2 | System tray / menu-bar icon | At-a-glance sync status, quick actions (open folder, pause sync) |
| 3 | Sync status window | List of files currently syncing, recently synced, and errors |
| 4 | Selective sync settings | Choose which folders sync to this device |
| 5 | Conflict resolution dialog | Surface sync conflicts and let the user choose/keep both |
| 6 | Preferences window | Bandwidth limits, launch-at-startup, local folder location, sign out |

## 2.3 Mobile Application (iOS / Android)

| # | Screen | Purpose |
| --- | --- | --- |
| 1 | Login | Authenticate the mobile client |
| 2 | Files tab | Browse personal and shared files (mirrors web “My Drive”) |
| 3 | Camera Backup settings | Enable/disable auto-backup, choose Wi-Fi-only vs. cellular, folder destination |
| 4 | Upload queue | Track background upload progress, retry failures |
| 5 | Shared tab | Items shared with the user |
| 6 | File preview screen | View images/video/PDF full-screen |
| 7 | Share-into-Aurora sheet | Receive files shared from other apps (e.g., camera, WhatsApp) |
| 8 | Settings / Profile | Account info, MFA, storage usage, sign out |

# 3. Functional Requirements by Module

## 3.1 Authentication & Accounts

- Invite-only account creation — no public sign-up form.

- Login with email/username + password.

- Mandatory multi-factor authentication (TOTP app-based) for every account.

- Password reset flow via email.

- Session management — ability to view and revoke active sessions/devices.

## 3.2 File & Folder Management

- Create, rename, move, copy, delete folders and files.

- Drag-and-drop upload, including whole-folder upload.

- Chunked, resumable uploads for large files.

- Download single files and multi-file/folder as a zip.

- Trash with restore, and permanent delete after a configurable retention window.

- Version history per file with restore-to-previous-version.

## 3.3 Sharing & Permissions

- Share a file/folder with specific internal users or groups, with view/comment/edit permission levels.

- Generate public share links with optional expiry date, password, and download limits.

- Revoke a share or link at any time.

- Shared-folder previews (thumbnails/gallery) for recipients, not just a bare download button.

- Team/group folders with membership managed by an admin.

## 3.4 Search & Organization

- Filename and folder-name search with type/date/owner filters.

- Tags and starring/favoriting.

- “Recent” and “Shared with me” smart views.

- Full-text search inside common document types (Phase 3).

- OCR search inside images and scanned PDFs (Phase 3, stretch).

## 3.5 Sync (Desktop & Mobile)

- Real-time or near-real-time propagation of changes across devices.

- Selective sync — choose synced folders per device.

- Delta sync — upload/download only changed chunks.

- Conflict handling that preserves both versions rather than overwriting silently.

- Offline access to recently used files, syncing once back online.

## 3.6 Mobile-Specific

- Automatic camera-roll photo/video backup, Wi-Fi-only option.

- Background upload that resumes after connectivity loss.

- Share-into-Aurora from other mobile apps.

## 3.7 Admin & Team Management

- Invite/remove users, assign per-user storage quotas.

- Create and manage groups/team folders.

- View storage usage across the whole team.

- Searchable audit log of access, share, and delete events.

## 3.8 Media Handling

- Thumbnail generation for images, video, and common office documents.

- In-browser/in-app preview without requiring download.

- Streaming playback for audio/video files.

# 4. Non-Functional Requirements

## 4.1 Performance

- File browser pages load in under 1 second for folders with up to a few thousand items.

- Thumbnails generate asynchronously and don't block the browsing experience.

- Sync changes propagate to other online devices within a few seconds under normal load.

## 4.2 Security

- TLS enforced for all traffic, including internal service-to-service calls.

- Encryption at rest for the storage volume; optional client-side encryption for sensitive folders.

- MFA required for all accounts; no exceptions, including admin accounts.

- All share links are signed and expiring by default.

- Uploads scanned for malware before being shared with other users.

- Rate limiting on upload/auth endpoints.

## 4.3 Reliability & Data Protection

- Automated, encrypted, off-site backups on a defined schedule (e.g., nightly).

- Backups periodically test-restored to confirm they actually work.

- Trash retention window before permanent deletion (e.g., 30 days) to protect against accidental loss.

- Monitoring and alerting on disk usage, service health, and backup completion.

## 4.4 Usability & Compatibility

- Web app works on current versions of Chrome, Firefox, Safari, and Edge without plugins.

- Responsive layout that degrades gracefully to mobile browser widths.

- Desktop client supports current Windows, macOS, and major Linux distributions.

- Consistent visual design/branding across web, desktop, and mobile.

## 4.5 Scalability

- Architecture supports the initial ~30-user team with headroom to grow without a redesign.

- Storage layer scales horizontally by adding capacity to the object storage pool.

# 5. Core Data Model

High-level entities the system is built around. Exact schema (columns, indexes) gets finalized during Phase 0/1 backend design.

| Entity | Description | Key relationships |
| --- | --- | --- |
| User | An individual team member account | Belongs to Groups; owns Files/Folders |
| Group | A team/project grouping used for shared folders and permissions | Has many Users; owns shared Folders |
| Folder | A directory node in the storage tree | Belongs to a User or Group; contains Files and Folders |
| File | A stored file object | Belongs to a Folder; has many Versions |
| Version | A historical snapshot of a File's content | Belongs to a File |
| Permission | Access grant of a File/Folder to a User or Group at a given level | Links File/Folder to User or Group |
| ShareLink | A public, signed link to a File/Folder | Belongs to a File or Folder; has expiry/password settings |
| Device | A registered desktop/mobile client for a User | Belongs to a User; has SyncJobs |
| SyncJob | A tracked sync operation/state for a Device | Belongs to a Device and a Folder |
| Tag | A user-defined label applied to Files/Folders | Many-to-many with Files/Folders |
| AuditLogEntry | A recorded action for accountability | References a User, an action type, and a target File/Folder |

# 6. API Endpoint Inventory (High-Level)

## 6.1 Auth

- POST /auth/login, POST /auth/mfa/verify, POST /auth/logout, POST /auth/password-reset

## 6.2 Files & Folders

- GET /items?folder_id=... — list contents of a folder

- POST /items/upload — chunked upload

- GET /items/{id}/download

- PATCH /items/{id} — rename/move

- DELETE /items/{id} — move to trash

- POST /items/{id}/restore, DELETE /trash/{id} — permanent delete

- GET /items/{id}/versions, POST /items/{id}/versions/{version_id}/restore

## 6.3 Sharing

- POST /items/{id}/share — internal share to user/group

- POST /items/{id}/links — create public share link

- PATCH /links/{id}, DELETE /links/{id} — update/revoke link

- GET /public/{link_token} — unauthenticated access to a shared item

## 6.4 Search & Organization

- GET /search?q=...&type=...&owner=...&date_from=...&date_to=...

- POST /items/{id}/star, DELETE /items/{id}/star

- POST /items/{id}/tags, DELETE /items/{id}/tags/{tag_id}

## 6.5 Sync

- GET /sync/changes?since=cursor — delta changes for a device to pull

- POST /sync/devices — register a device

- POST /sync/conflicts/{id}/resolve

## 6.6 Admin

- GET/POST /admin/users, DELETE /admin/users/{id}

- GET/POST /admin/groups

- GET /admin/storage-usage

- GET /admin/audit-log

# 7. Phase-Wise Staged Implementation Plan

This is the build checklist. Work top to bottom within each phase; later phases assume earlier phases are complete. Tick items off as they're finished.

## Phase 0 — Foundations & Setup (before any feature work)

Infrastructure

☐  Provision/confirm home-lab hardware capacity for storage + services

☐  Set up Docker / Coolify orchestration environment

☐  Stand up PostgreSQL instance

☐  Stand up MinIO (S3-compatible object storage)

☐  Configure reverse proxy with automatic TLS (Caddy/Traefik)

☐  Set up monitoring/alerting (disk usage, service health)

☐  Set up automated encrypted off-site backup job and test a restore

Codebase

☐  Fork Filebrowser repository as the base

☐  Set up CI (build/test pipeline) for backend and frontend

☐  Establish coding conventions and repo structure for the fork

Design

☐  Define visual identity/branding (colors, logo, typography)

☐  Produce UI mockups for core screens: My Drive, Share dialog, Login

## Phase 1 — MVP (Web App)

Auth & Accounts

☐  Invite-only account creation flow

☐  Login with MFA (TOTP)

☐  Password reset flow

Core File Management

☐  Folder browser (grid + list view)

☐  Upload (drag-and-drop, chunked, resumable)

☐  Download single file and multi-select as zip

☐  Create/rename/move/delete folders and files

☐  Trash with restore and retention-based permanent delete

☐  Version history with restore

Sharing

☐  Internal share to specific users/groups with permission levels

☐  Public share links with expiry, password, download limits

☐  Public share link landing page (unauthenticated)

☐  Shared-folder thumbnail/gallery previews

☐  Team/group folders (basic — admin-assigned membership)

Search & Preview

☐  Filename/folder search with basic filters

☐  In-browser preview: images, video, PDF, common office formats

☐  Thumbnail generation pipeline (background worker)

Security

☐  TLS everywhere; encryption at rest on storage volume

☐  Malware scanning on upload (e.g., ClamAV integration)

☐  Rate limiting on auth and upload endpoints

☐  Signed, expiring share links (no permanent raw storage URLs)

UI

☐  Apply new branding/design system across all Phase 1 screens

☐  Responsive layout down to mobile browser widths

☐  Dark mode

Phase 1 exit criteria

☐  All ~30 users can be invited, log in with MFA, and use the web app as their daily driver for storing and sharing files

☐  Backups running and verified restorable

## Phase 2 — Sync, Mobile & Admin Tooling

Desktop Client

☐  Local sync agent: change detection via filesystem watchers

☐  Delta sync implementation (changed-chunk upload/download)

☐  Selective sync settings UI

☐  Conflict detection and resolution dialog (keep both versions)

☐  System tray/menu-bar status UI

☐  Packaging/installers for Windows, macOS, Linux

Mobile Apps

☐  Login and Files browse/download screens

☐  Automatic camera-roll backup with Wi-Fi-only toggle

☐  Background upload with retry-on-reconnect

☐  Share-into-Aurora from other apps

☐  App store / distribution setup (internal distribution is fine for a private team app)

Organization Features

☐  Tags and starring/favorites

☐  “Recent” and “Shared with me” smart views

Admin Tooling

☐  Admin dashboard: user list, storage usage per user

☐  Group management UI

☐  Audit log with filters (user, action, date range)

Phase 2 exit criteria

☐  Desktop and mobile clients installed and syncing reliably for the full team

☐  Camera backup working end-to-end on both iOS and Android

☐  Admin can see storage usage and audit history without touching the database directly

## Phase 3 — Differentiators (Stretch Goals)

Search

☐  Full-text search inside common document types

☐  OCR indexing for images and scanned PDFs

Collaboration

☐  Commenting on files

☐  Real-time collaborative document editing (evaluate build-vs-integrate-existing-editor)

Privacy

☐  Client-side (zero-knowledge) encrypted folder option

Media

☐  Automatic photo/video organization by date/album

☐  Offline access to recently used files on desktop/mobile

Phase 3 exit criteria

☐  At least one differentiator (recommend: zero-knowledge folders or full-text search) shipped and in active use

# 8. Testing, QA & Launch Checklist

## 8.1 Testing

☐  Unit tests for backend file/permission/sharing logic

☐  Integration tests for upload/download/sync flows

☐  Manual cross-browser testing (Chrome, Firefox, Safari, Edge)

☐  Cross-platform desktop client testing (Windows, macOS, Linux)

☐  Mobile testing on representative iOS and Android devices

☐  Load test with simulated ~30-user concurrent usage

☐  Security review: auth flows, share-link access control, permission boundaries

☐  Backup restore drill performed successfully at least once before launch

## 8.2 Launch

☐  Migration plan for moving existing files off Google Drive/Dropbox/OneDrive

☐  Onboarding instructions/documentation for the 30 team members

☐  Support channel established for issues during rollout

☐  Monitoring dashboards live and alerting confirmed working

## 8.3 Post-Launch

☐  Regular backup verification schedule in place

☐  Process for applying security updates to the underlying stack

☐  Lightweight roadmap review after Phase 2 to re-prioritize Phase 3 items based on real usage