PROJECT AURORA

A Private, Self-Hosted Cloud Storage & Collaboration Platform

Combining the best of Google Drive, Dropbox, and OneDrive — built for our own team

Project Report & Proposal

Prepared for management review and approval

July 2026

# 1. Executive Summary

This report proposes the design and phased development of a private, self-hosted cloud storage and file-collaboration platform — internally codenamed “Project Aurora” — to serve as our team's primary alternative to Google Drive, Dropbox, and OneDrive.

The platform will run on infrastructure we own and control, giving our group of roughly 30 members full ownership of data, no recurring per-seat subscription costs, and freedom to shape the feature set around how we actually work — rather than being limited to what a commercial provider chooses to offer at our tier.

Rather than replicate a single competitor, the goal is to merge the strongest ideas from each platform: Google Drive's clean web UI and real-time collaboration, Dropbox's best-in-class sync engine and file-recovery model, and OneDrive's tight desktop integration and version history — while adding conveniences none of them offer out of the box, since we control the roadmap end to end.

- Scope: Web application (any browser), native desktop client (Windows/macOS/Linux) with folder sync, and mobile apps (iOS/Android) with automatic photo/video backup.

- Users: ~30 team members, private/invite-only, no public sign-up.

- Foundation: Built on top of an open-source file-management codebase (Filebrowser, Apache 2.0 licensed) as a starting skeleton, substantially extended and restyled.

- Ask: Approval to proceed with Phase 1 (MVP) development, and sign-off on the infrastructure and resourcing outlined in Sections 9–11.

# 2. Background & Problem Statement

Our team currently relies on a mix of free-tier Google Drive, Dropbox, and OneDrive accounts to share files. This creates several recurring problems:

- Fragmented storage — files are scattered across whichever platform each person happens to use, with no single source of truth.

- Storage ceilings — free tiers cap out quickly for a group regularly sharing video, raw photos, and large project files.

- No shared ownership — data lives in individual personal accounts; if someone leaves the group or loses account access, files can be lost.

- Privacy — sensitive personal and project files sit on third-party servers under third-party terms of service, with no way to enforce our own retention or access policy.

- Inconsistent experience — sharing links, permissions, and previews behave differently across all three platforms, causing confusion.

We already operate our own home-lab server infrastructure, giving us a natural, low-cost foundation to host our own solution instead of continuing to patch together free-tier accounts.

# 3. Goals & Objectives

- Primary goal: Give our ~30-member team a single, private, reliable place to store, sync, and share files that feels as polished as Google Drive or OneDrive on desktop.

## 3.1 Success Criteria

- Every team member can access files from a browser, a desktop app, and a mobile app, with changes reflected across all three within seconds.

- Photos and videos taken on a member's phone back up automatically, the way Google Photos / OneDrive camera upload does today.

- Sharing a file or folder — internally or via an external link — includes an actual visual preview, not just a bare download button.

- No single point of data loss: deleted files are recoverable, and prior versions of edited files can be restored.

- The system is secure enough that we are comfortable storing personal and sensitive project files on it.

- Total ongoing cost is materially lower than paying for 30 individual premium subscriptions across three platforms.

# 4. Competitive Feature Analysis

The table below compares the three incumbent platforms against what we propose to build. The proposed column reflects features planned across all phases (see Section 8 for phasing).

| Capability | Google Drive | Dropbox | OneDrive | Project Aurora (Proposed) |
| --- | --- | --- | --- | --- |
| Web file browser | Yes | Yes | Yes | Yes — modernized UI |
| Desktop sync client | Yes | Yes (best-in-class) | Yes | Yes — Phase 2 |
| Mobile app + camera backup | Yes | Yes | Yes | Yes — Phase 2 |
| Real-time document co-editing | Yes | Limited | Yes (Office) | Phase 3 (stretch) |
| Shared-folder image/video previews | Yes | Yes | Yes | Yes — Phase 1 |
| File version history | Yes | Yes (Rewind) | Yes | Yes — Phase 1 |
| Trash / recycle bin with recovery | Yes | Yes | Yes | Yes — Phase 1 |
| Full-text / content search | Yes | Yes | Yes | Phase 3 |
| OCR search inside images/PDFs | Yes | Limited | Limited | Phase 3 (stretch) |
| Selective sync (choose folders per device) | Yes | Yes | Yes | Yes — Phase 2 |
| End-to-end / zero-knowledge encryption option | No | No (Dropbox holds keys) | No | Yes — differentiator, Phase 3 |
| Per-file granular permissions | Yes | Yes | Yes | Yes — Phase 1 |
| Expiring / password-protected share links | Yes | Yes | Yes | Yes — Phase 1 |
| Activity feed / audit log | Limited | Yes | Yes | Yes — Phase 2, full audit trail |
| Storage cost at our scale (~30 users) | Paid tiers per user | Paid tiers per user | Paid tiers per user | One-time hardware + hosting cost |
| Data ownership / control | Google-controlled | Dropbox-controlled | Microsoft-controlled | Fully self-controlled |
| Custom branding / UI | No | No | No | Yes — our own identity |
| Ad-free, no data mining | N/A (personal use) | N/A | N/A | Guaranteed by design |

# 5. Proposed Feature Set

Features are grouped by category. Each is tagged with the phase in which it is planned (see Section 8).

## 5.1 Core Storage & Sync

- Web-based file browser: upload, download, folder navigation, drag-and-drop (Phase 1)

- Native desktop client for Windows, macOS, and Linux with a synced local folder, like Drive/OneDrive/Dropbox (Phase 2)

- Selective sync — choose which folders sync to a given device to save local disk space (Phase 2)

- Resumable, chunked uploads for large files and unstable connections (Phase 1)

- Delta sync — only changed portions of a file are re-uploaded, not the whole file (Phase 2)

- Conflict handling — keep both versions and flag conflicts instead of silently overwriting (Phase 2)

- Offline access to recently used files on desktop and mobile (Phase 3)

## 5.2 Mobile

- iOS and Android apps with browse/upload/download (Phase 2)

- Automatic camera-roll backup for photos and videos, matching Google Photos / OneDrive camera upload (Phase 2)

- Background upload that resumes when connectivity returns (Phase 2)

## 5.3 Sharing & Collaboration

- Shareable links with expiry dates, download limits, and optional password protection (Phase 1)

- Visual previews for shared folders (thumbnails/gallery view) — a known gap in most self-hosted tools today (Phase 1)

- Granular permissions: view-only, comment, edit, per user or per group (Phase 1)

- Team/group folders for shared projects, separate from personal storage (Phase 1)

- In-browser preview for images, video, PDF, and common office formats (Phase 1)

- Commenting on files (Phase 3)

- Real-time collaborative document editing, similar to Google Docs (Phase 3, stretch goal — high effort)

## 5.4 Organization & Search

- Filename and folder search (Phase 1)

- Full-text search inside documents (Phase 3)

- OCR search inside scanned images and PDFs — a feature even Dropbox/OneDrive only partially support (Phase 3, stretch)

- Tags and starred/favorite files (Phase 2)

- Smart “Recent” and “Shared with me” views (Phase 2)

## 5.5 Media Handling

- Thumbnail generation for images, video, and common office documents (Phase 1)

- Built-in media player for streaming audio/video without downloading (Phase 2)

- Automatic photo/video organization by date and album, similar to Google Photos (Phase 3, stretch)

## 5.6 Data Protection

- Trash/recycle bin with a recovery window before permanent deletion (Phase 1)

- File version history with restore-to-previous-version (Phase 1)

- Scheduled, encrypted, tested off-box backups (Phase 1 — non-negotiable before go-live)

- Optional client-side (zero-knowledge) encryption for a private folder even we as admins cannot read (Phase 3 — key differentiator none of the big three offer)

## 5.7 Team & Admin Management

- Invite-only user accounts, no public sign-up (Phase 1)

- Per-user storage quotas (Phase 1)

- Admin dashboard: storage usage, user activity, audit log of who accessed/shared/deleted what (Phase 2)

- Group/role management for shared team folders (Phase 1)

## 5.8 UI / Experience

- Custom, modern desktop-grade UI: clean grid/list toggle, drag-and-drop, dark mode, responsive down to mobile browsers — addressing the direct ask for a nicer interface than the current filebrowser base provides (Phase 1).

- Consistent design system shared across web, desktop, and mobile apps

- Runs in any modern browser with no plugin required

# 6. Proposed System Architecture

The system is composed of four layers, kept decoupled so each can evolve independently:

- 1. Client layer — Web app (browser-based), desktop sync client (Windows/macOS/Linux), and mobile apps (iOS/Android). All clients talk only to the backend API, never directly to storage.

- 2. Backend API — Handles authentication, permissions, sharing logic, metadata, and orchestrates file operations. Exposes a REST API consumed by every client.

- 3. Storage layer — Actual file bytes live in S3-compatible object storage (e.g., MinIO) rather than in a database. Files are content-addressed to support deduplication and versioning.

- 4. Metadata & jobs — A relational database (PostgreSQL) tracks file/folder structure, ownership, sharing, and version history. Background workers handle thumbnail generation, virus scanning, and sync conflict resolution.

## 6.1 Sync Engine

The desktop and mobile clients maintain a local index and change journal, uploading and downloading only the deltas (changed chunks) of a file rather than the whole file each time — the same approach Dropbox pioneered. Conflicts are resolved by preserving both versions and flagging them for the user, rather than silently discarding data.

## 6.2 Infrastructure

- Hosted on our existing home-lab hardware, orchestrated with Docker / Coolify (already in use for other internal tools).

- Reverse proxy with automatic TLS (Caddy or Traefik) in front of all services.

- Monitoring and alerting on disk usage, service health, and backup completion — silent disk-full failures are the most common cause of self-hosted storage outages.

- Off-site encrypted backup of both the metadata database and file storage, tested on a regular schedule.

# 7. Security Design

Because this system will hold personal and potentially sensitive files for the whole team, security is treated as a first-class requirement, not an afterthought.

- Authentication: OAuth2/OIDC-based login with multi-factor authentication required for all accounts.

- Encryption in transit: TLS enforced everywhere, including between internal services — no exceptions.

- Encryption at rest: The storage volume is encrypted; sensitive folders can optionally use per-file client-side encryption so even the server cannot read contents.

- Access control: Per-file and per-folder permissions, with a clear separation between file owners and users a file is shared with.

- Share link safety: All external share links are signed and expiring by default — never a permanent public URL to a raw file path.

- Malware scanning: All uploads are scanned (e.g., via ClamAV) before being made available to other users.

- Abuse protection: Rate limiting on upload endpoints to prevent both accidental and malicious overload.

- Audit logging: Every access, share, and delete action is logged with who/what/when for accountability.

- Backups: Encrypted, off-site, and periodically test-restored — an untested backup is treated as no backup at all.

# 8. Technology Stack & Development Approach

## 8.1 Starting Point

Rather than building from a blank slate, we will fork Filebrowser, an open-source (Apache 2.0 licensed) web file manager with a Go backend and a Vue.js frontend. This gives us working authentication, file browsing, and basic sharing on day one, so early effort goes into the features that differentiate us rather than re-solving already-solved problems. Filebrowser itself is in low-maintenance mode upstream, which works in our favor here — we fork early and diverge freely without fighting incompatible upstream changes.

## 8.2 Proposed Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Web frontend | Vue.js (extending Filebrowser's base) or a rebuilt React UI | Modern, component-based, matches desktop-grade UI goal |
| Backend API | Go (extending Filebrowser's base) | Fast, single-binary deployment, already proven in the base project |
| Object storage | MinIO (S3-compatible) | Self-hostable, scales with our own hardware, S3 API is an industry standard |
| Metadata database | PostgreSQL | Reliable, well-understood, strong support for structured permissions data |
| Desktop client | Electron or a native Rust/Tauri app with a local sync agent | Cross-platform Windows/macOS/Linux from one codebase |
| Mobile apps | React Native or native iOS/Android | Camera-roll access and background upload need solid native APIs |
| Reverse proxy / TLS | Caddy or Traefik | Automatic certificate management, already familiar from home-lab setup |
| Orchestration | Docker Compose / Coolify | Already used for existing home-lab services |

# 9. Development Roadmap

| Phase | Focus | Key deliverables | Est. duration |
| --- | --- | --- | --- |
| Phase 1 — MVP | Core storage, sharing, security basics, new UI | Web app; upload/download/browse; permissions; expiring share links; shared-folder previews; trash & version history; MFA login; encrypted backups | 8–10 weeks |
| Phase 2 — Sync & Mobile | Desktop client, mobile apps, admin tooling | Desktop sync client (3 platforms); mobile apps with camera backup; selective sync; tags/favorites; admin dashboard & audit log | 10–12 weeks |
| Phase 3 — Differentiators | Advanced search, collaboration, zero-knowledge encryption | Full-text & OCR search; real-time co-editing (stretch); offline access; client-side encrypted folders; photo auto-organization (stretch) | 12+ weeks, ongoing |

Timelines assume part-time development alongside existing commitments; they should be treated as directional rather than fixed, and re-estimated once Phase 1 scope is locked.

# 10. Team & Resource Requirements

- Development: primarily one lead developer initially, with room to bring in additional contributors from the team for mobile/desktop client work in Phase 2–3.

- Design: a lightweight design pass for the UI/branding ahead of Phase 1, reused across web, desktop, and mobile for consistency.

- Infrastructure: existing home-lab hardware (already provisioned) covers Phase 1–2; may need additional storage capacity as usage grows across 30 users.

- Ongoing: light operational time for monitoring, backups, and updates once live — this is a real, recurring cost even after initial development.

# 11. Estimated Ongoing Costs

The largest ongoing costs are storage capacity growth, off-site backup storage, and time spent on maintenance — all materially lower than 30 individual paid subscriptions across Google Drive, Dropbox, and OneDrive, but not zero. A firm budget figure should be attached here once storage growth projections for the team are estimated (rough per-user storage need x 30 users, plus backup overhead).

# 12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Single point of hardware failure (home-lab server) | Encrypted off-site backups, tested restore process, monitoring/alerting on disk and service health |
| Sync engine bugs causing data loss or conflicts | Conflict-preserving sync design (never silently overwrite); thorough testing before Phase 2 rollout |
| Security breach exposing team's files | MFA, encryption at rest and in transit, audit logging, rate limiting, malware scanning, optional zero-knowledge folders |
| Development time slips due to part-time resourcing | Phased delivery — Phase 1 alone already replaces the core daily use case; later phases are additive, not blocking |
| Feature scope creep (“add everything”) | Phases 1–3 sequencing keeps scope controlled; stretch items explicitly marked and can be deprioritized without blocking go-live |
| Underlying open-source base (Filebrowser) stagnating upstream | We fork and maintain independently; low upstream activity means low risk of disruptive breaking changes |

# 13. Success Metrics

- 100% of the 30-person team migrated off free-tier third-party storage for shared/team files within 3 months of Phase 2 completion.

- Zero unrecovered data-loss incidents post-launch.

- Sync latency comparable to commercial tools (changes visible across devices within seconds under normal load).

- Positive qualitative feedback on UI compared to the current mix of tools.

# 14. Conclusion & Request for Approval

Project Aurora gives our team a private, secure, and fully-owned alternative to Google Drive, Dropbox, and OneDrive — built specifically around how we work, without per-seat subscription costs or third-party data control. By forking a proven open-source base and phasing delivery, we can have a usable MVP addressing the most pressing gaps (sharing previews, security, reliable storage) within the first 2–3 months, followed by full sync and mobile support, with advanced differentiators like zero-knowledge encryption and OCR search layered in afterward.

We're requesting approval to proceed with Phase 1 development against the scope and architecture outlined above, along with sign-off on the infrastructure approach in Section 6 and the resourcing outline in Section 10.